Application Development Plan

POC-to-Production Roadmap & Codex Implementation Brief

Identity & subscriptions -> external data -> portfolio core -> integrations -> analytics -> commercialization

# 1. Executive Summary

The application should be developed in layers so that each phase proves the assumptions required by the next. The project begins with a permanent but minimal identity/account foundation, then proves external market-data and brokerage-provider behavior in isolation, then implements the universal portfolio/asset ownership domain, and only afterward joins those systems together. The differentiated product layer - dividends, cash flow, themes, subthemes, allocation targets, and performance analytics - is built after ownership and valuation are trustworthy.

This sequencing is specifically intended to prevent the earlier failure mode in which the application became dominated by a global securities database, provider synchronization concerns, and maintenance overhead before the core user experience was proven.

DEVELOPMENT SEQUENCE

Phase 0  Project foundation / architecture guardrails
Phase 1  User, Profile, authentication, subscription shell
Phase 2  External data foundations: market data + cache + brokerage provider
Phase 3  Portfolio core: manual assets first
Phase 4  Integration: market-linked manual securities + brokerage sync
Phase 5  Product layer: income, dividends, themes, sheets, analytics
Phase 6  Commercial layer: billing, entitlements, limits
Phase 7  Reliability / history / production hardening
Phase 8  Manager / organization product (future)

# 2. High-Level System Architecture

APPLICATION
|
+-- IDENTITY / ACCOUNT DOMAIN
|    +-- User
|    +-- Profile
|    +-- Subscription
|    +-- EntitlementService
|
+-- PORTFOLIO DOMAIN
|    +-- Portfolio
|    +-- Group
|    +-- Holding
|    +-- Asset
|    +-- AssetType
|    +-- Theme
|    +-- Income
|    +-- Analytics
|
+-- INTEGRATION / DATA LAYER
|    +-- BrokerageService
|    |    +-- SnapTrade adapter
|    +-- MarketDataService
|    |    +-- FMP adapter
|    +-- Redis cache
|    +-- Billing provider adapter
|
+-- FUTURE PROFESSIONAL DOMAIN
     +-- Organization
     +-- Membership
     +-- Roles
     +-- Managed/client portfolio access

# 3. Development Philosophy

Build permanent foundations, but only the minimum functionality required at each stage.

Keep provider-specific code behind service/adaptor boundaries so external vendors can be replaced.

Do not create a global stock/security master for the POC.

Treat ownership as permanent application data; treat public market data as replaceable enrichment.

Develop manual portfolio functionality before brokerage synchronization so the core domain is independently testable.

Do not build billing before the product capabilities being sold actually exist.

Do not build the Manager/organization domain until the individual product is functioning.

Do not delete financial ownership data because an external provider is unavailable.

Prefer service-level permission/entitlement checks over plan-specific conditions scattered through views and models.

# 4. Phase 0 - Project Foundation

Goal: establish conventions that prevent architectural drift before feature development begins.

Create Django project and environment configuration.

Create custom User model before the first production migration.

Select API architecture and authentication/session strategy.

Set up PostgreSQL, Redis, local development configuration, secrets handling, and environment variables.

Establish app boundaries: users, subscriptions, portfolios, integrations, common.

Create base timestamp/UUID conventions and error response conventions.

Set up automated tests, linting, formatting, migrations, and CI.

Define logging without leaking financial/provider credentials.

Suggested Django structure

project/
  users/
  subscriptions/
  portfolios/
  integrations/
      market_data/
      brokerage/
      billing/
  common/
  config/

## Phase 0 Exit Criteria

Application boots locally from documented setup.

Database migrations and test suite run cleanly.

Redis connection can be tested.

Custom User is configured as AUTH_USER_MODEL.

No portfolio/provider business logic has leaked into the User model.

# 5. Phase 1 - Identity, User, Profile, and Subscription Foundation

Goal: create the permanent identity/account foundation while keeping signup extremely lightweight. The existence of Profile must not make onboarding heavier.

User
- id
- email
- password/authentication fields
- is_active / security fields
- timestamps

Profile (1:1 User)
- user
- name
- timestamps

Subscription
- user
- plan: FREE | PRO | MANAGER
- status
- provider IDs later
- timestamps

## 5.1 Signup Lifecycle

User enters:
  email
  password
  name (optional or onboarding)

Backend:
  1. Create User
  2. Create Profile
  3. Create Subscription(plan=FREE)
  4. Create default Portfolio("My Portfolio")
  5. Create Portfolio's SYSTEM Ungrouped Group
  6. Authenticate user
  7. Send user directly into Portfolio experience

## 5.2 Required Features

Signup.

Login/logout.

Forgot/reset password.

Authenticated session/token handling.

Read/update current user/profile.

Account deletion workflow.

Subscription shell with FREE default.

Central EntitlementService interface, initially backed by configuration rather than a complex database.

Basic ownership/permission helper APIs.

## 5.3 Explicitly Not Required Yet

Payment checkout.

Invoices.

Advisor organization data.

Address, last name, phone, DOB, occupation, investor questionnaire, or other unnecessary signup fields.

Complex notification preferences.

Social features.

## Phase 1 Exit Criteria

New user can create an account with minimal fields and sign back in.

Profile exists and can store/edit name.

FREE Subscription is automatically created.

Default Portfolio and system Ungrouped Group are created safely and idempotently.

Application can answer entitlement questions such as can_sync_brokerage and max_holdings without embedding plan checks throughout the codebase.

# 6. Phase 2 - External Data Foundation

Goal: prove the behavior and limits of the external services before building portfolio synchronization around assumptions. This phase should expose normalized internal service interfaces, not provider objects throughout the application.

## 6.1 Market Data Service

Portfolio code
     |
     v
MarketDataService
     |
     +-- Redis/cache
     |
     +-- Provider adapter
             |
             +-- FMP

Security search.

Current quote/price.

Basic security profile/identity fields required by the app.

Dividend information required for the POC.

Bulk retrieval where supported and useful.

Cache keys, TTL policy, negative caching where safe, stale/failure behavior.

Rate-limit/error normalization.

Provider-neutral response DTOs/data classes.

## 6.2 Brokerage Service

Portfolio code
     |
     v
BrokerageService
     |
     +-- Provider adapter
             |
             +-- SnapTrade

Provider user registration/linking lifecycle.

Brokerage connection flow.

List accounts.

Retrieve holdings/positions.

Retrieve stable provider account/security/position identifiers.

Retrieve quantity, average cost/purchase-price data when provider supplies it.

Retrieve provider-reported market value when available.

Disconnect/reconnect behavior.

Error/partial-data normalization.

Normalized internal brokerage response format.

## 6.3 Provider Contract

NormalizedBrokerageAccount
- provider_account_id
- name
- institution
- currency
- metadata

NormalizedPosition
- provider_position_id
- provider_security_id
- symbol
- exchange
- name
- quantity
- average_cost
- currency
- provider_value
- metadata

## Phase 2 Exit Criteria

A test user can search a public security through MarketDataService.

Repeated quote requests demonstrate cache hits rather than unnecessary provider calls.

Dividend data can be normalized into the application's expected representation.

A test brokerage connection can return normalized accounts and positions.

Provider-specific response structures are contained inside integration adapters.

Portfolio models are not required to run provider integration tests.

# 7. Phase 3 - Portfolio Core (Manual First)

Goal: implement the application's core ownership model independently of external services. A user must be able to represent arbitrary wealth even if every provider is offline.

User
  |
  +-- Portfolio
        |
        +-- Group [SYSTEM | MANUAL | SYNCED]
              |
              +-- Holding
                    |
                    +-- Asset
                          |
                          +-- AssetType

## 7.1 Core Models

| Model | Purpose |
| --- | --- |
| Portfolio | Top-level collection of wealth; name and base reporting currency. |
| Group | Storage/organization layer: brokerage, Cars, Real Estate, Pokémon Cards, Home Safe, etc. |
| Holding | Ownership record: quantity, average cost, valuation/provider ownership state. |
| Asset | The thing being owned: Apple, house, gold bar, collectible, car. |
| AssetType | Built-in or user-created description of what an Asset is. |

## 7.2 Core Invariants

Every Group belongs to one Portfolio.

Every Holding belongs to exactly one Group.

Every Asset belongs to one Portfolio.

Holding and Asset must belong to the same Portfolio.

Every Portfolio has exactly one SYSTEM Ungrouped Group.

Manual assets added without a chosen Group are assigned to Ungrouped.

Duplicate Holdings are allowed at the database layer.

Manual Group/Holding state is user-controlled.

Provider failure can never delete manual ownership.

## 7.3 Manual POC Experience

My Portfolio
|
+-- Real Estate
|    +-- House            $750,000
|
+-- Cars
|    +-- Porsche           $90,000
|
+-- Pokemon Cards
|    +-- Charizard         $12,000
|
+-- Home Safe
|    +-- Gold Bar          $20,000
|
+-- Ungrouped
     +-- Other Asset

Portfolio total = sum resolved Holding values

## Phase 3 Exit Criteria

User can create/edit/delete manual Groups.

User can create built-in and custom AssetTypes.

User can add arbitrary Assets/Holdings.

User can add an Asset without selecting a Group.

User can move manual Holdings between manual/system Groups.

Portfolio overview can aggregate current manual values by Group and AssetType.

No external API is required for the manual portfolio to function.

# 8. Phase 4 - Integrate External Data with Portfolio

Goal: connect the provider services from Phase 2 to the ownership model from Phase 3 without changing the domain architecture.

## 8.1 Manual Market-Linked Security

Add Asset -> Public Security
       |
       v
GET market search
       |
       v
MarketDataService -> Redis -> provider
       |
       v
User selects security
       |
       +-- create portfolio-scoped Asset
       |     market_linked = true
       |     symbol/exchange/currency
       |     small identity fingerprint
       |
       +-- create MANUAL Holding
             quantity / average cost

## 8.2 Brokerage Sync

Connect Brokerage
      |
      v
BrokerageService
      |
      v
SyncService
      |
      +-- upsert SYNCED Group by provider_account_id
      |
      +-- reconcile positions by provider IDs
              |
              +-- Asset
              +-- SYNCED Holding
                      |
                      +-- quantity
                      +-- average cost
                      +-- provider IDs/value

## 8.3 Reconciliation Rules

Synced Groups are provider-controlled; users cannot manually add/remove/move positions inside them.

Synced positions are matched using stable provider IDs when available, not ticker alone.

Ticker/name changes update enrichment/identity fields without creating a new ownership record when provider identity is stable.

A delisted/unsupported security remains a Holding even if market enrichment is unavailable.

Manual market-linked securities retain a small identity fingerprint to detect dangerous ticker reuse.

If a manual ticker later resolves to a materially different issuer, stop enrichment and require explicit relinking.

Current quotes/dividend data remain cache data rather than a global permanent Stock table.

## Phase 4 Exit Criteria

User can search and add a manually market-linked stock.

Two users owning AAPL can share cached market data without sharing one global database Asset.

Brokerage connection creates/reconciles SYNCED Groups and Holdings.

Refresh handles missing market data without losing ownership.

Ticker-change and ticker-reuse test cases behave safely.

Disconnect/reconnect behavior is documented and tested.

# 9. Phase 5 - Product Differentiation: Income, Themes, Sheets, Analytics

Goal: build the features that make the product more than a generic portfolio aggregator. This phase begins only after holdings and valuations are dependable.

## 9.1 Income and Yield

Expected dividends for public securities.

Manual income for rent, interest, royalties, staking, or arbitrary assets.

Expected annual income.

Current yield.

Yield on cost.

Portfolio and Group income aggregation.

Distinguish expected income from actual cash received; actual transactions can be persisted later.

## 9.2 Themes and Subthemes

Portfolio
  |
  +-- Theme: AI
  |     +-- Semiconductors
  |     +-- Data Centers
  |     +-- Power
  |
  +-- Theme: Gold
        +-- physical gold Holding
        +-- mining-stock Holding
        +-- ETF Holding
        +-- jewelry Holding

Themes are optional and do not own assets.

Themes attach to Holdings so the same security in different Groups can be classified differently.

Themes can have parent/child relationships.

Theme target can be a portfolio percentage or later another target basis.

Unassigned Holdings must be visible.

## 9.3 Sheets

Treat Sheets initially as analytical UI surfaces rather than a generalized document-builder data model.

| Sheet | Initial purpose |
| --- | --- |
| Theme Sheet | Assign holdings, create themes/subthemes, inspect allocation, target gaps, value, cost, income, yield. |
| Cash Flow Sheet | Aggregate expected dividends/rent/interest/other income across the Portfolio. |
| Overview | Portfolio total, allocation by Group/AssetType, major metrics. |

## Phase 5 Exit Criteria

Portfolio shows expected income and yield where inputs exist.

User can create themes/subthemes and assign Holdings.

Theme totals update from underlying Holding values rather than duplicate data.

Theme Sheet exposes assigned/unassigned exposure and target gaps.

Cash Flow Sheet aggregates income across all relevant asset types.

A user can ignore Themes entirely and still use the application normally.

# 10. Phase 6 - Commercial Layer

Goal: monetize an already-working product. Billing should control entitlements; it should not redefine User or Portfolio architecture.

| Capability | FREE | PRO | MANAGER |
| --- | --- | --- | --- |
| Portfolios | 1 | 1 | Multiple |
| Holdings | Limited | Unlimited | Unlimited |
| Manual assets | Yes | Yes | Yes |
| Brokerage sync | No | Yes | Yes |
| Themes/Sheets | Limited/basic | Full | Full |
| Dividend/cash-flow analytics | Basic | Full | Full |
| Historical analytics | Limited/none | Full | Full |
| Professional/client features | No | No | Future |

## 10.1 Entitlement Pattern

DO:
entitlements.can(user, "brokerage_sync")
entitlements.limit(user, "holdings")
entitlements.limit(user, "portfolios")

AVOID:
if user.subscription.plan == "PRO":
    ... repeated throughout views/services ...

Billing provider updates Subscription state.

EntitlementService interprets plan capabilities.

Downgrades do not delete portfolios, holdings, themes, or history.

When a user exceeds a downgraded limit, block creation/use of gated capabilities rather than destroying data.

Manual asset capacity should be generous; expensive provider usage is the more logical paid boundary.

## Phase 6 Exit Criteria

Checkout/upgrade and customer portal work.

Webhook/state reconciliation is reliable.

FREE/PRO capability enforcement is centralized.

Downgrade/upgrade cycles preserve user data.

Provider-expensive operations cannot bypass entitlements.

# 11. Phase 7 - Reliability, History, and Production Hardening

Background jobs for provider sync/cache refresh where justified.

Idempotent brokerage reconciliation.

Retry/backoff and provider outage behavior.

Database/query profiling and indexes.

Bulk market-data retrieval and cache stampede protection.

Audit/logging for sensitive account changes without logging secrets.

Rate limiting and abuse protection.

Daily/periodic portfolio snapshots for value history.

Closed Holding preservation.

Data export and account deletion compliance workflows.

Monitoring, error reporting, health checks, backups, and restore testing.

Security review of brokerage tokens/credentials and secrets management.

## 11.1 Performance Warning

Do not call value-over-time 'investment performance' unless cash flows are accounted for. True performance eventually requires transaction/cash-flow history for time-weighted or money-weighted return calculations.

# 12. Phase 8 - Manager / Professional Product (Future)

Manager should not be implemented as a special Profile type. It introduces an organization/access domain.

User
  |
  +-- Profile
  +-- Subscription
  +-- Membership
         |
         v
    Organization
         |
         +-- Managed Portfolio A
         +-- Managed Portfolio B
         +-- Managed Portfolio C

Organization.

Membership.

Roles: owner/admin/manager/viewer or equivalent.

Portfolio access policies.

Client records only when requirements are known.

Cross-portfolio dashboard.

Reporting/export.

Team permissions.

Potential client portal/access.

Professional billing model.

# 13. Frontend Development Roadmap

| Stage | Primary screens |
| --- | --- |
| Phase 1 | Signup, login, reset password, onboarding, account settings. |
| Phase 3 | Portfolio overview, Add Asset, Groups, Asset Types, manual Holding detail. |
| Phase 4 | Market search, Connect Brokerage, synced Group detail, refresh/error states. |
| Phase 5 | Theme Sheet, Theme detail, Cash Flow Sheet, analytics components. |
| Phase 6 | Upgrade/paywall, billing settings, plan/limit states. |
| Phase 8 | Portfolio switcher, organization/team/client management. |

After signup, the user should land in the Portfolio experience rather than an account/profile dashboard. Identity/account management should remain visually secondary to the financial product.

# 14. API Surface by Phase

PHASE 1
POST   /api/v1/auth/signup/
POST   /api/v1/auth/login/
POST   /api/v1/auth/logout/
POST   /api/v1/auth/password/reset/
GET    /api/v1/me/
PATCH  /api/v1/me/
GET    /api/v1/me/subscription/

PHASE 3
GET/POST       /api/v1/portfolios/
GET/PATCH      /api/v1/portfolios/:portfolioId/
GET/POST       /api/v1/portfolios/:portfolioId/groups/
GET/POST       /api/v1/portfolios/:portfolioId/holdings/
GET/PATCH/...  /api/v1/portfolios/:portfolioId/holdings/:holdingId/
GET/POST       /api/v1/asset-types/
GET            /api/v1/portfolios/:portfolioId/overview/

PHASE 4
GET    /api/v1/market/search/
POST   /api/v1/integrations/brokerages/connect/
GET    /api/v1/integrations/brokerages/
POST   /api/v1/integrations/brokerages/:connectionId/sync/
DELETE /api/v1/integrations/brokerages/:connectionId/

PHASE 5
GET/POST /api/v1/portfolios/:portfolioId/themes/
GET      /api/v1/portfolios/:portfolioId/themes/:themeId/analytics/
GET      /api/v1/portfolios/:portfolioId/cash-flow/

PHASE 6
POST /api/v1/billing/checkout/
POST /api/v1/billing/portal/
# provider webhook is server-to-server

# 15. Testing Strategy

| Layer | Tests |
| --- | --- |
| Models | Constraints, ownership boundaries, unique system Ungrouped, cross-portfolio invalid references. |
| Services | Entitlements, valuation, income, theme aggregation, sync reconciliation. |
| Provider adapters | Mock/fixture responses, partial fields, provider errors, rate limits. |
| Cache | Hit/miss/stale behavior, shared symbol reuse, failure behavior. |
| API | Authentication, object-level authorization, plan limits, validation. |
| Integration | Signup -> default portfolio; market search -> holding; brokerage -> synced group. |
| Edge cases | Ticker changes, ticker reuse, delisting, duplicates, disconnects, downgrade. |
| Security | Cross-user access denial, secret handling, webhook verification, rate limiting. |

# 16. Major Technical Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Provider data shape/coverage differs from assumptions | Phase 2 provider proof before portfolio coupling; normalize adapters. |
| Too many market-data calls | Redis cache, bulk calls, TTLs, shared market keys, refresh cooldowns, stampede protection. |
| Ticker changes/reuse corrupt manual holdings | Persist small identity fingerprint; never trust ticker alone indefinitely; explicit relink on mismatch. |
| Brokerage sync overwrites user data | Strict SYNCED vs MANUAL ownership rules and idempotent reconciliation. |
| Architecture becomes a security-master project | No global stock catalog in POC; market data remains enrichment/cache. |
| Subscription logic spreads everywhere | Central EntitlementService. |
| Manager requirements distort POC | Defer Organization/Membership domain; keep Portfolio ownership/access behind service permissions. |
| Historical performance becomes inaccurate | Preserve closed holdings; snapshots first; transactions/cash flows before claiming true returns. |
| External outage makes portfolio disappear | Ownership stored permanently; provider data is fallback/enrichment only. |

# 17. Recommended Milestones

M1 - Account Foundation: secure signup/login, Profile, FREE subscription, default Portfolio/Ungrouped.

M2 - Provider Proof: FMP-style market service + Redis; SnapTrade-style brokerage service returns normalized test data.

M3 - Manual Portfolio: arbitrary assets/groups/types/holdings and current net-worth totals.

M4 - Market-Linked Portfolio: manual public securities with cache-backed prices/dividends.

M5 - Synced Portfolio: brokerage connection and safe reconciliation into SYNCED Groups/Holdings.

M6 - Income Product: dividend/rent/interest normalization, cash-flow totals, yield.

M7 - Theme Product: themes/subthemes, targets, Theme Sheet, unassigned exposure.

M8 - Monetization: billing + Free/Pro entitlement enforcement.

M9 - Production Hardening: history, jobs, monitoring, backups, performance, security.

M10 - Manager: organization/membership/client portfolio product after individual validation.

# 18. Codex Implementation Rules

Do not invent additional core models without a demonstrated requirement.

Do not create a global Stock/Security table as a prerequisite for market data.

Do not expose provider API keys or call market providers directly from the browser.

Do not let provider-specific response structures become portfolio model schemas.

Do not allow normal user CRUD to mutate provider-owned synced fields.

Do not use Profile as the owner of Portfolios; Portfolio ownership remains tied to User/access domain.

Do not put subscription plan flags directly on User/Profile.

Do not duplicate portfolio financial data inside Sheets or Themes.

Do not delete financial records on external-data failure.

Implement object-level authorization on every portfolio-scoped endpoint.

Favor explicit services for sync, market data, valuation, income, analytics, permissions, and entitlements.

Write tests for every invariant and destructive/reconciliation edge case before advancing phases.

# 19. Definition of POC Complete

The POC is complete when an individual can create an account, manually represent arbitrary assets, optionally connect a supported brokerage on a paid/test entitlement, see public securities valued through cache-backed market data, view a consolidated portfolio, track expected dividends/other income, create themes/subthemes and allocation targets, and use Theme/Cash Flow analytical surfaces without the application depending on a globally maintained securities catalog.

POC USER JOURNEY

Sign up
  -> My Portfolio
      -> Add manual asset OR connect brokerage
      -> Portfolio consolidates holdings
      -> Market-linked holdings receive cached enrichment
      -> User sees total wealth + allocation
      -> User sees expected income/dividends
      -> Optional: classify holdings into themes/subthemes
      -> User sees theme allocation/targets/yield
      -> Cash Flow Sheet aggregates expected income

# 20. Final Development Sequence

0. FOUNDATION
   project structure / database / Redis / CI / custom User

1. USER
   User -> Profile -> Subscription shell -> permissions/entitlements

2. EXTERNAL DATA
   MarketDataService -> Redis -> provider
   BrokerageService -> provider

3. PORTFOLIO CORE
   Portfolio -> Group -> Holding -> Asset -> AssetType
   manual first

4. INTEGRATE
   manual market-linked securities
   brokerage synced groups/holdings

5. PRODUCT
   valuation
   dividends / income / yield
   themes / subthemes / targets
   Theme Sheet / Cash Flow Sheet
   analytics

6. COMMERCIAL
   billing
   Free / Pro / Manager plan enforcement

7. HARDEN
   history / snapshots / jobs / monitoring / security / scaling

8. FUTURE MANAGER
   Organization -> Membership -> managed portfolio access

The core objective of this plan is to keep the application lightweight while preserving a foundation that can survive expansion. The identity domain remains small, the portfolio domain owns financial truth, external providers are replaceable services, and advanced/professional features are layered on only after the individual-investor workflow is proven.